## Slide 1: Future of finance functions
Investment Appraisal

## Slide 2: The CFO, the finance function, and investment appraisal
Why do you need a business case?
What should a business case contain?
How should the CFO and his team be involved in appraisal?

## Slide 3: What happens when you invest without a business case?

## Slide 4: Controlling the project lifecycle
Concept Analysis & Development
Detailed Analysis & Planning
Detailed Design & Development
Business Implementation
Benefits Tracking
1
2
3
4
“A&D Consultancy”
Detailed Analysis & Planning
Delivery
In Service
0
Approval to invest in resource in developing concept further
1
Approval of concept and resource required to develop into a project
2
Approval to
implement project as described in PID and BC
3
Approval to rollout designed solution
4
Approval of successful implementation and permission to close project
Initial Concept
0

## Slide 5: The CFO, the finance function, and investment appraisal
Why do you need a business case?
What should a business case contain?
How should the CFO and his team be involved in appraisal?

## Slide 6: A basic structure for a business case
The 5 case model
  Strategic case ………..does it fit in with our business objectives?
  Economic case……….what options do I have? Which gives best VfM?
  Commercial case…......how am I going to buy it?
  Financial case…………Is it affordable?
  Management case……..Is it practical to do this?

## Slide 7: You should demonstrate you’ve thought through all the options.
Organisational scope options – choices in terms of coverage (The what)
Service solution options – choices in terms of solution (the how)
Service delivery options- choices in terms of delivery (the who)
Implementation options – choices in terms of timescale (the when)
Funding options – choices in terms of finance and funding (the money)

## Slide 8: The business case process in the public sector
OGC
GW3
OGC
GW2
OGC
GW1
OGC
GW3
OGC
GW2
OGC
GW1
Strategic Fit
PBC
Economic
Appraisal
Affordability
Appraisal
Commercial
Appraisal
Deliverability
Appraisal
Identify
business
need &
options
Detailed
assessment
of
options
Strategic Fit
OBC
Economic
Appraisal
Affordability
Appraisal
Commercial
Appraisal
Deliverability
Appraisal
Commence
implementation
Detailed
Completion
Outline
Completion
Updated
Key:
FBC
Undertake
procurement
Strategic Fit
Economic
Appraisal
Affordability
Appraisal
Commercial
Appraisal
Deliverability
Appraisal
3
-
4
5
-
7
Out
In
3
-
4
5
-
7
Out
In
1*
3
-
4
Out
In
1*
3
-
4
Out
In
1
1*
Out
In
1
1*
Out
In
Typical
no. of
options
* Exceptionally more
than one option
may be carried forward
at OBC

## Slide 9: The CFO, the finance function, and investment appraisal
Why do you need a business case?
What should a business case contain?
How should the CFO and his team be involved in appraisal?

## Slide 11: The CFO needs to be involved if
The project is above £x000’s
Unless it is:
  High risk
  Involves multiple organisations
  Mission critical
  Novel
  Reputational risk