## Slide 1: The Importance of Reviewing Projects
An Overview

## Slide 2: A Real Life Example
Reviewing a complex project is far from straightforward

## Slide 3: Thinking Hats
A structured method for breaking through the complexity

## Slide 4: What are Thinking Hats?
‘Thinking Hats’ are a simple facilitation / brainstorming / analytic technique that can be used to structure a variety of exercises such as lessons learned reviews, appraisals, creative workshops, etc
The technique was invented by Edward de Bono and focuses on a number of metaphorical coloured hats that people wear – red, yellow, black, green, blue and white
These hats correspond to natural needs and perspectives – red (emotion), yellow (positivity),black (criticism), green (innovation), blue (process) and white (information)
The value of this approach is that it allows you to get a comprehensive 360° coverage of lessons learnt, i.e., not just focusing on our tendency to identify failures / things that went wrong but also on successes and how things can be done differently in future, etc.

## Slide 5: What they are not
A heavy-weight bureaucratic paper process
A technical project management methodology or approach
Something that automatically gives you all the answers neatly written into a template!

## Slide 6: What do the coloured hats mean?
The colour hats correspond to the diversity of individuals’ needs and perspectives:
Blue (process / thinking / organisation)
Red (Emotion / instinct / gut feel)
Yellow (positivity / benefits / successes / achievements)
Black (negativity / failures / risks / caution)
Green (creativity / alternatives / possibilities)
White (information / data / facts)

## Slide 7: The Blue Hat
The blue hat represents process / thinking /organisation
It is most appropriate to use this hat first to explain the Thinking Hats process itself and its application to the Lessons Learnt workshop
Typical content could take the form of answering the following questions about the workshop:
  “Why are we doing this (purpose)…?”
  “How are we doing this (process) …?”
  “What are the ‘rules’…?”
  “What are the inputs…?”
  “What are the outputs…?”
  “What happens to the outputs afterwards…?”

## Slide 8: How does the process work?
One person to facilitate the meeting – this is often, but need not be, the Project Manager, it could be the Sponsor or someone independent of the project which is frequently recommended
For the workshop to be effective the Facilitator must instill the strict discipline of the group wearing only one hat at a time, in sequence, and to have separate times allocated to cover all the hats
A widely recommended hat sequence is blue > red > yellow > black > white>green
Use of blue and white hats is optional although you could use the blue hat as the first one when introducing the whole process so that participants only ask questions at that point about “process” and not it’s content

## Slide 9: The practicalities of workshopping
Brainstorming etiquette must be nurtured by the Facilitator and participants:
  Openness, honesty and transparency
  Respect for others’ opinions and feelings, no aggression or defensiveness, ‘politely agree to differ’, etc.
  No “right” or “wrong” answers – challenging is for the purpose of clarification only
  Avoid “rabbit hole” discussions, park ‘non compliant’ thoughts for exploration under the appropriate Colour Hat!
Capture output on flipcharts / post it notes / other paper or electronic media etc

## Slide 10: The Red Hat
The red hat represents emotion / feelings / hunches and intuition
The red hat allows participants to put forward feelings and emotions without the need for justification, explanation or apology
It is valuable to acknowledge and “clear the air” of these feelings before proceeding with the rest of the workshop
The Facilitator should keep this section short – as stated in point two above there is no need for prolonged discussion, justification or explanation
There is an option to re-visit the red hat at the end of the workshop to see whether any participants have changed the way they feel about the project as a result of the workshop (this can happen occasionally!)

## Slide 11: The Yellow Hat
The yellow hat represents optimism and positivity
Typical prompts from the Facilitator take the form of the following question types (note that this is not a checklist to be mechanically followed but illustrative only) :
      “What did we achieve…?”
      “Where were our greatest successes…?”
      “What value did we add…?”
      “What helped us…?”
      “Why did that succeed….?”
      “What was good about…?”
The Facilitator needs to ensure plenty of time and effort is dedicated to the yellow hat as, like self praise, it is not always the most natural thing to do!

## Slide 12: The Black Hat
The black hat represents critical thinking and caution
Typical prompts, if needed, from the Facilitator take the form of the following question types (note that this is not a checklist to be mechanically followed but illustrative only) :
      “Why didn’t we achieve…?”
      “Where did we fail to…?”
      “What opportunity did we miss…?”
      “What hindered us…?”
      “Why didn’t that succeed….?”
      “What was the problem with…?”
The Facilitator has to avoid the group over-using this hat!

## Slide 13: The Green Hat
The green hat represents creativity
Typical prompts from the Facilitator take the form of the following question types (note that this is not a checklist to be mechanically followed but illustrative only) :
      “How could we have achieved…?”
      “How should we have avoided…?”
      “What opportunity still exists to…?”
      “What could we have done differently…?”
      “Next time how could we….?”
      “What would be a better way to…?”
      “What’s the alternative to…?”
Sometimes a number of the ‘alternatives’ and creative ideas have already been identified in discussion around the previous colour hats and primarily need to be summarised

## Slide 14: The White Hat
The white hat represents information / facts / figures / data
If the Facilitator is covering this hat in the workshop then typical prompts could take the form of the following question types (note that this is not a checklist to be mechanically followed but illustrative only) :
      “What did we need to know…?”
      “What information did we have / should we have obtained…?”
      “What actually happened (fact)…?”
      “How should we have obtained information / data / facts…?”
      “Where could we get information / data…?”
A good place to review benefits

## Slide 15: What Happens Next
All the workshop contributions should have been captured on flipcharts / post it notes / other paper or electronic media, etc – this constitutes the “output” of the workshop
Note in doing this that the “lessons learnt” need to be very specific and focused –
      what instructions or advice are you giving other projects and their stakeholders?
      What extra actions do you need to put in place to ensure longer term benefits?
Once the lessons learnt are drafted and approved in accordance with the prevailing project governance they are shared with the right people
Then they are accessed, reviewed and applied by future projects!